Ghost messages

user can send message anonymous to the receiver

Bilingual support: all responses, validation messages and emails (Arabic / English) based on request language

- User:

- First name

- Last Name

- Username (virtual)

- email

- password

- phone

- DOB

- Confirm Email

- image

- Cover Image

- gender (0=> male, 1 => female)

- role (0=> user, 1=> admin)

- provider (0=> System, 1=> google)

- change Credentials Time

- two Step Verification

- Created At

- Updated At

- Message

- Content

- attachments

- Receiver ID

- Sender ID

- Created At

- Conversation Id

- Request

- Status (pending, rejected, accepted)

- Target user Id

- Requester Id

- Message Id

- Created At

- Conversation

- Message Id

- Target user Id

- Requester Id

- messages

- Created At

Functions:

- Authentication:

- Login and signup with Gmail

- Signup

- Confirm email

- Resend confirm email

- Login

- Login confirmation

- Enable two step verification

- Confirm two step verification

- Request forgot password code

- Verify forgot password code

- Reset password

- Rotate token

- Logout

- User:

- Profile

- Get all users

- Update Profile

- Share Profile

- Change profile image

- Message:

- Send message

- Get all messages

- Get certain message

- Delete certain message

- Conversation:

- Get all conversations

- Create conversation

- Request:

- Get all requests

- Take a request action (accepted, rejected)

- Create request

- Rate limiting (per IP, per route, Redis-backed)

- Login brute-force protection

- Geo-restricted access (Egypt only)

Sprints:

- Sprint one (5/09/2026 – 11/09/2026)

- Setup application structure

- Connect DB

- MODEL

- Repository

- Signup

- login

- Hash and encryption

- Sprint two (12/09/2026 – 18/09/2026)

- Error-exception

- Token

- Authentication

- Authorization

- Validation

- Sprint three (19/09/2026 – 25/09/2026)

- Send email

- Otp

- Redis

- Multer

- Sprint four (26/09/2026 – 02/10/2026)

- Deployment

- Deploy to VPS, process management with PM2 (cluster mode), environment-based configuration (.env.development / .env.production)